# ResourceConnect - Proto-MVP Plan

Date: 28 April 2026
Purpose: Market-ready prototype for customer demos & investor pitches
Target: Life Sciences + Engineering R&D teams (Ireland → Global)
Timeline: 4-6 weeks to working prototype

## 🎯 Strategic Positioning

This is NOT an internal tool — this is a SaaS PRODUCT.

Target Customers: - R&D labs in Life Sciences (Med Device, Pharma, Biotech) - Engineering consultancies (5-50 person teams) - Contract R&D organizations (CROs, CDMOs) - Small to mid-size manufacturers with project-based work

Geography: - Phase 1: Ireland (pilot customers from LaserTec network) - Phase 2: UK + EU - Phase 3: US + Global

Pricing Model (Future): - Starter: €99/month (up to 10 resources) - Professional: €299/month (up to 30 resources) - Enterprise: €999/month (unlimited, white-label) - Per-resource add-on: €10/resource/month above tier limits

## 🚀 Proto-MVP Scope (4-6 Weeks)

Goal: Demonstrate core value proposition in customer demos
Approach: “Top-layer UI with smart mocks underneath”

### What Customers Will See

1. Dashboard (Landing Page)

┌─────────────────────────────────────────────────┐
│ ResourceConnect         [Settings] [Profile ▼]  │
├─────────────────────────────────────────────────┤
│                                                 │
│  📊 Team Utilization: 78%  ⚠️ 2 Overallocated  │
│  📅 Active Projects: 12    ✅ 23 Resources      │
│                                                 │
│  ┌─────────────┬─────────────┬─────────────┐  │
│  │ This Week   │ Next Week   │ This Month  │  │
│  │ 82% util    │ 91% util    │ 76% util    │  │
│  └─────────────┴─────────────┴─────────────┘  │
│                                                 │
│  🔴 Overallocated:                             │
│   • Piotr Brzozowski (120% - Feb 9-12)        │
│   • Frank Murphy (105% - Feb 15)              │
│                                                 │
│  📈 Capacity Forecast (next 30 days)           │
│  [Interactive line chart showing team capacity] │
│                                                 │
│  Quick Actions:                                │
│  [+ Add Project] [+ Add Resource] [View Gantt] │
└─────────────────────────────────────────────────┘

2. Resource View (Heatmap)

┌─────────────────────────────────────────────────┐
│ Resources                            [+ Add]    │
├─────────────────────────────────────────────────┤
│ Filter: [All Roles ▼] [This Month ▼]           │
│                                                 │
│  Resource              Mon  Tue  Wed  Thu  Fri  │
│  ─────────────────────────────────────────────  │
│  Conor Naughton       [🟢] [🟢] [🟡] [🟡] [⚪]  │
│  Piotr Brzozowski     [🔴] [🔴] [🟡] [🟢] [🟢]  │
│  Oisin Hogan          [🟢] [🟢] [🟢] [🟢] [🟢]  │
│  Frank Murphy         [🟡] [🔴] [🟢] [🟢] [🟡]  │
│                                                 │
│  Legend: 🟢 <80%  🟡 80-100%  🔴 >100%  ⚪ PTO  │
│                                                 │
│  [Click any cell to see assignments]           │
└─────────────────────────────────────────────────┘

3. Gantt Chart (Timeline View)

┌─────────────────────────────────────────────────┐
│ Projects Timeline              [Month ▼] [Today]│
├─────────────────────────────────────────────────┤
│                                                 │
│  Project                 Feb    Mar    Apr      │
│  ─────────────────────────────────────────────  │
│  MDT LCHT Torque        [████████]              │
│   └─ Piotr (35h)        [████]                  │
│   └─ Frank (110h)       [████████]              │
│                                                 │
│  MDT Next Gen TAVI             [████████]       │
│   └─ Piotr (70h)               [████]           │
│   └─ Frank (110h)              [████████]       │
│                                                 │
│  Cook Steerable                       [████]    │
│   └─ Oisin (40h)                      [████]    │
│                                                 │
│  [Drag to reschedule]                          │
└─────────────────────────────────────────────────┘

4. Project Detail Page

┌─────────────────────────────────────────────────┐
│ ← Back    MDT LCHT Torque Shaft        [Edit]  │
├─────────────────────────────────────────────────┤
│  Client: Medtronic                              │
│  Status: Active  |  Feb 9 - Mar 8, 2026         │
│                                                 │
│  📋 Subtasks                                    │
│  ┌─────────────────────────────────────────┐   │
│  │ Subtask          Resource   Hours   %   │   │
│  │ MDT-LCHT-PO10    Piotr      35h     60% │   │
│  │                  Frank      110h    80% │   │
│  │ [+ Add Subtask]                         │   │
│  └─────────────────────────────────────────┘   │
│                                                 │
│  📊 Resource Allocation                         │
│  [Bar chart showing hours per resource]         │
│                                                 │
│  🗓️ Timeline                                    │
│  [Mini Gantt showing just this project]         │
└─────────────────────────────────────────────────┘

5. Resource Detail Page

┌─────────────────────────────────────────────────┐
│ ← Back    Piotr Brzozowski             [Edit]  │
├─────────────────────────────────────────────────┤
│  Role: Sr. R&D Engineer                         │
│  Capacity: 7.3 hours/day  |  Status: Active     │
│                                                 │
│  📅 Upcoming Assignments                        │
│  ┌─────────────────────────────────────────┐   │
│  │ Project              Dates       Hours  │   │
│  │ MDT LCHT Torque      Feb 2-27    35h    │   │
│  │ MDT Next Gen TAVI    Jan 2-Feb10 70h    │   │
│  │ MDT Next Gen TMVR    Feb 9-27    35h    │   │
│  └─────────────────────────────────────────┘   │
│                                                 │
│  📊 Utilization (This Month)                    │
│  [Calendar heatmap showing daily load]          │
│                                                 │
│  ⚠️ Conflicts Detected:                         │
│  • Feb 9-12: Overallocated (120%)              │
└─────────────────────────────────────────────────┘

## 🎨 What’s Real vs. Mock (Proto-MVP)

### Tier 1: Fully Functional ✅

- User authentication (login/logout)

- Dashboard with real KPIs (calculated from seed data)

- Resource list (CRUD: add, edit, delete)

- Project list (CRUD: add, edit, delete)

- Assignment creation (assign resource to project with dates + hours)

- Conflict detection (red flags when >100% allocated)

- Heatmap view (color-coded by utilization %)

### Tier 2: UI Only (Smart Mocks) 🎭

- Gantt chart — Static SVG/Canvas render from LtecConnect code

  - Shows bars for projects from seed data

  - Not draggable yet (Phase 2)

  - Click to view project detail

- Capacity forecast chart — Static line chart (ChartJS)

  - Shows next 30 days based on current assignments

- Calendar view — Shows holidays + PTO from seed data

  - Not interactive yet (Phase 2)

### Tier 3: Coming Soon (Placeholder) 🚧

- Approval workflows — “Coming Soon” badge

- Time tracking (actuals vs. planned) — “Pro Feature”

- Multi-location/timezone — “Enterprise Feature”

- SSO integration — “Enterprise Feature”

- Mobile app — “Coming Q3 2026”

## 🗂️ Data Model (Proto-MVP)

PostgreSQL Schema:

-- Tenants (multi-tenancy ready)
CREATE TABLE tenants (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  name TEXT NOT NULL,
  subdomain TEXT UNIQUE,
  plan TEXT DEFAULT 'trial', -- trial, starter, pro, enterprise
  created_at TIMESTAMPTZ DEFAULT NOW()
);

-- Resources (team members)
CREATE TABLE resources (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id UUID REFERENCES tenants(id) ON DELETE CASCADE,
  name TEXT NOT NULL,
  email TEXT,
  role TEXT, -- e.g., "Sr. R&D Engineer"
  capacity_hours_per_day NUMERIC DEFAULT 7.3,
  cost_rate NUMERIC, -- €/hour (optional)
  status TEXT DEFAULT 'active', -- active, inactive
  notes TEXT,
  created_at TIMESTAMPTZ DEFAULT NOW()
);

-- Projects
CREATE TABLE projects (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id UUID REFERENCES tenants(id) ON DELETE CASCADE,
  name TEXT NOT NULL,
  code TEXT, -- e.g., "PROTO-A-MDT-001"
  client TEXT, -- e.g., "Medtronic"
  start_date DATE,
  end_date DATE,
  status TEXT DEFAULT 'planned', -- planned, active, on-hold, complete
  owner_id UUID REFERENCES resources(id),
  notes TEXT,
  created_at TIMESTAMPTZ DEFAULT NOW()
);

-- Subtasks (optional for Proto-MVP, can skip)
CREATE TABLE subtasks (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  project_id UUID REFERENCES projects(id) ON DELETE CASCADE,
  name TEXT NOT NULL,
  code TEXT, -- e.g., "MDT-LCHT-PO10"
  estimated_hours NUMERIC,
  parent_id UUID REFERENCES subtasks(id), -- hierarchy
  created_at TIMESTAMPTZ DEFAULT NOW()
);

-- Assignments (core allocation logic)
CREATE TABLE assignments (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  resource_id UUID REFERENCES resources(id) ON DELETE CASCADE,
  project_id UUID REFERENCES projects(id) ON DELETE CASCADE,
  subtask_id UUID REFERENCES subtasks(id), -- optional
  start_date DATE NOT NULL,
  end_date DATE NOT NULL,
  total_hours NUMERIC NOT NULL,
  daily_hours NUMERIC NOT NULL, -- hours per day
  notes TEXT,
  created_at TIMESTAMPTZ DEFAULT NOW()
);

-- Holidays
CREATE TABLE holidays (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id UUID REFERENCES tenants(id) ON DELETE CASCADE,
  date DATE NOT NULL,
  name TEXT, -- e.g., "St. Patrick's Day"
  location TEXT DEFAULT 'Ireland'
);

-- PTO / Annual Leave
CREATE TABLE pto_requests (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  resource_id UUID REFERENCES resources(id) ON DELETE CASCADE,
  start_date DATE NOT NULL,
  end_date DATE NOT NULL,
  status TEXT DEFAULT 'approved', -- pending, approved, denied
  reason TEXT,
  created_at TIMESTAMPTZ DEFAULT NOW()
);

-- Users (authentication)
CREATE TABLE users (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  tenant_id UUID REFERENCES tenants(id) ON DELETE CASCADE,
  email TEXT UNIQUE NOT NULL,
  password_hash TEXT NOT NULL,
  name TEXT NOT NULL,
  role TEXT DEFAULT 'user', -- admin, manager, user
  created_at TIMESTAMPTZ DEFAULT NOW()
);

## 🛠️ Tech Stack (Leverage LtecConnect)

### Frontend

- Framework: Next.js 15 (already used in LtecConnect)

- UI Components: Tailwind CSS + shadcn/ui

- Gantt Chart: Reuse LtecConnect Project Manager code!

  - Extract Gantt component from ltec-connect-dev

  - Adapt data model (projects → assignments)

- Charts: Recharts (same as LtecConnect dashboards)

- State Management: React Query (TanStack Query)

### Backend

- API: Next.js API routes (same as LtecConnect)

- Database: PostgreSQL (local for dev, cloud for production)

- ORM: Prisma or raw SQL (same pattern as LtecConnect)

- Auth: NextAuth.js (email/password for proto, SSO later)

### Deployment

- Local: Docker Compose (Mac Mini for testing)

- Cloud: Fly.io (same as FairwayConnect/LtecConnect)

  - Subdomain routing: {tenant}.resourceconnect.io

  - Single app, multi-tenant database

### Reusable Code from LtecConnect

- ✅ Gantt chart component (/projects page)

- ✅ Kanban board (can adapt for project status view)

- ✅ Dashboard layout (KPI cards pattern)

- ✅ CRUD patterns (AdminTable component)

- ✅ Authentication (session management, RBAC)

## 📅 4-Week Sprint Plan

### Week 1: Foundation

Days 1-2: Setup - Create Next.js project: resourceconnect-proto - Set up PostgreSQL + Prisma schema - Deploy skeleton to Fly.io

Days 3-5: Core CRUD - Resources CRUD (list, add, edit, delete) - Projects CRUD (list, add, edit, delete) - Basic dashboard (static KPIs)

Days 6-7: Auth - User registration/login (NextAuth.js) - Tenant creation (first user creates tenant) - RBAC middleware (admin vs. user)

Deliverable: Working app with resources + projects, can log in

### Week 2: Assignments & Conflict Detection

Days 8-10: Assignment Logic - Assignment CRUD (assign resource to project) - Date range picker (start/end dates) - Daily hours input (e.g., “2 hours/day for 10 days”) - Calculate total hours automatically

Days 11-12: Conflict Detection - Calculate daily load per resource - Query: Sum all assignments for resource on each day - Flag overallocations (>100% of capacity) - Display warnings on resource detail page

Days 13-14: Heatmap View - Resource heatmap component - Rows = resources, Columns = days (7-30 day range) - Color coding: 🟢 <80%, 🟡 80-100%, 🔴 >100%, ⚪ PTO - Click cell to see assignments for that resource/day

Deliverable: Can assign resources, see conflicts, view heatmap

### Week 3: Gantt Chart & Visualization

Days 15-16: Import Gantt from LtecConnect - Extract Gantt component from LtecConnect projects page - Adapt to ResourceConnect data model - Render projects as bars on timeline

Days 17-18: Dashboard Charts - Utilization % KPI (aggregate across all resources) - Capacity forecast chart (line chart, next 30 days) - Overallocated resources list (top 5)

Days 19-21: Polish - Responsive design (mobile-friendly) - Loading states (skeleton loaders) - Error handling (toast notifications) - Seed data (10 resources, 15 projects, 50 assignments)

Deliverable: Full proto-MVP with Gantt + Dashboard + Heatmap

### Week 4: Demo Prep & Refinement

Days 22-24: Data Import - Create import script: Excel → PostgreSQL - Import LaserTec resource tracker data - Validate data integrity

Days 25-26: Demo Scenarios - Create 3 demo tenants: 1. LaserTec Labs (real data from Excel) 2. MedTech R&D (fictional med device company) 3. BioScience Corp (fictional pharma R&D) - Prepare demo narrative (5-minute walkthrough)

Day 27: Investor Deck - Update ResourceConnect proposal with screenshots - Add pricing tiers, market size, roadmap - Prepare pitch deck (10 slides)

Day 28: User Feedback - Internal demo with LaserTec team (Tom, Ken, Phil) - Record feedback, prioritize for next iteration - Deploy to production (Fly.io)

Deliverable: Production proto-MVP + demo deck + feedback report

## 🎬 Demo Script (5 Minutes)

Scenario: You’re a Project Manager at LaserTec Labs with 7 engineers working on 12 projects for clients like Medtronic and Cook.

Scene 1: Dashboard (30 sec) > “This is ResourceConnect. At a glance, I see my team is 78% utilized this week, but I have 2 resources overallocated. Piotr is at 120% on Feb 9-12. Let’s investigate.”

Scene 2: Resource Heatmap (45 sec) > “The heatmap shows all my resources across the next 30 days. Red means overallocated, yellow means approaching capacity, green is healthy. I can see Piotr’s conflict immediately. Let me click to see what he’s working on.”

Scene 3: Resource Detail (60 sec) > “Piotr has 3 projects overlapping: MDT LCHT, MDT TAVI, and MDT TMVR. The system flagged the Feb 9-12 conflict. I can either reschedule one project or reassign Frank to help. Let me check the Gantt chart.”

Scene 4: Gantt Chart (90 sec) > “Here’s the timeline view. I can see all projects and who’s assigned. In the full version, I’ll drag the TMVR bar to shift it a week later. For now, let me go create a new assignment.”

Scene 5: Create Assignment (60 sec) > “I’m adding Frank to help Piotr on the LCHT project. I select Frank, choose the project, set dates Feb 10-15, and allocate 2 hours/day. The system calculates that’s 10 total hours. When I save, it recalculates the heatmap and clears Piotr’s conflict.”

Scene 6: Wrap-up (30 sec) > “ResourceConnect gives you real-time visibility into team capacity, prevents overallocation before it happens, and keeps everyone aligned. This is the proto-MVP. The full version adds drag-drop scheduling, approval workflows, time tracking, and mobile access.”

CTA: “Would this help your team? Let’s schedule a pilot.”

## 💰 Investment Ask (If Pitching)

Seed Round Target: €150k-300k

Use of Funds: 1. Engineering (50%): 1 full-time dev + 1 part-time (6 months) 2. Sales & Marketing (30%): Website, SEO, demos, pilot support 3. Infrastructure (10%): Cloud hosting, tools, licenses 4. Operations (10%): Legal, accounting, compliance (ISO 9001 prep)

Milestones: - Month 1: Proto-MVP live - Month 3: 3 pilot customers (LaserTec + 2 external) - Month 6: 10 paying customers, €5k MRR - Month 12: 50 customers, €25k MRR, break-even

Exit Potential: Acquisition by Asana, Monday.com, or Atlassian (2-4 years, €5M-20M)

## 🎯 Success Metrics (Proto-MVP Phase)

Demo Phase (Weeks 1-4): - [ ] 5 customer demos scheduled - [ ] 3 pilot agreements signed (free trial) - [ ] 1 LOI from investor (if pitching)

Pilot Phase (Months 1-3): - [ ] 3 customers using weekly - [ ] 0 critical bugs reported - [ ] Average session time >10 minutes - [ ] 2+ feature requests per customer (validates engagement)

Paid Conversion (Months 3-6): - [ ] 1 pilot converts to paid (€299/month minimum) - [ ] Customer referral (word-of-mouth validation) - [ ] Testimonial/case study ready

## 🚧 Compliance Notes (ISO 9001, ISO 13485)

Proto-MVP (Not Regulated): - ResourceConnect itself is a business tool, not a medical device - No FDA/MDR/CE Mark required for the software - Customers (med device companies) use it for project management

ISO 9001 (Quality Management) - Future: - Document development process (QMS) - Version control (Git) - Bug tracking (GitHub Issues) - Release notes - Timeline: Year 1 (after paying customers)

ISO 13485 (Medical Device QMS) - If Needed: - Only if ResourceConnect tracks regulated device data - Not applicable for pure resource/project management - Customers’ projects may be regulated, but the tool itself is not

## 🎤 Key Messaging

Tagline: “Real-time resource management for R&D teams”

Elevator Pitch: > “ResourceConnect is resource management software for R&D labs in Life Sciences and Engineering. It prevents overallocation, optimizes team capacity, and gives real-time visibility into who’s working on what. Unlike Microsoft Project or Monday.com, it’s built specifically for project-based R&D work with complex resource sharing. We’re piloting with med device labs in Ireland and targeting €1M ARR by Year 2.”

Why Now: - R&D teams struggling with remote/hybrid work coordination - Excel can’t handle real-time collaboration - Generic PM tools don’t fit R&D workflows (resource-centric, not task-centric)

Unfair Advantage: - Domain expertise (LaserTec = 30 years in med device R&D) - Existing customer network (LaserTec clients = warm leads) - Proven Excel → SaaS migration playbook (FairwayConnect)

## 🦌 Next Steps

### This Week:

- Review this plan with Basil — adjust scope/timeline

- Extract Gantt code from LtecConnect — verify reusability

- Create wireframes — polish the ASCII mockups into Figma/Sketch

- Set up project structure — resourceconnect-proto/ folder

### Next 4 Weeks:

- Follow sprint plan — weekly check-ins with Basil

- Deploy early, deploy often — Fly.io staging environment from Week 1

- Record demo video — 5-minute walkthrough for outreach

### Month 2-3:

- Pilot customers — LaserTec Labs + 2 external (through LaserTec network)

- Iterate rapidly — weekly feedback sessions

- Prepare for launch — website, pricing page, demo booking

Ready to kick off Week 1 whenever you give the green light, Basil! 🚀🦌

Document ID: RESOURCECONNECT-PROTO-MVP-28APR2026
Status: Ready for Review
Next: Basil approval → Extract Gantt code → Week 1 Sprint

End of Proto-MVP Plan